## Slide 1: Project Track(Auto-Test)
By- Aryan Choudhary(170152)
Mentor - Dhawal Upadhyay
Instructor In Charge - Indranil Saha

## Slide 2: Git-Hub Repo
https://github.com/aryanc403/Auto-Test (private)

## Slide 3: Problem Statement
Create a windows based application, which takes from user test case generator, and two s/c file(.c/.cpp only), and run them on test cases generater by generator.
And also give AC and WA verdict.
In case of WA also shows difference b/w two output.

## Slide 4: Deliverables
Backend – in c/cpp.
Frontend using visual studio.
This will be a application created using MS visual studio and will take files as input and give the verdict accordingly. In case of WA also shows output by files.

## Slide 5: Plan(Tentative) -
Feb 3 – Submit proposal
Feb 19 – Prepare Backend
In MidSem break – Learn to create application in visual studio
March 16 – Testing on backend and start working on frontend
April 14 – Prepared FrontEnd and Start Final Testing.
April 30 – Submit final project.

## Slide 6: Steps(Tentative) -
Given By Sir-
The project will contain the following steps with tentative deadlines:
Step 1: Discuss with your mentor and come up with a project proposal. You have to submit a 1-2 page proposal to your mentor. (February 3)
Step 2: Work on the design of your software. Identify the user interface, structure of the code in terms of modules and their interconnections and the system level test cases. (February 17)
Step 3: Implement the modules and perform unit testing. (March 31)
Step 4: Integrate the modules and perform system level testing. Depending on your project you may want to carry out a user experience study. (April21)

## Slide 7: Deadlines -
Given By sir
Timeline for submissions, reviews and presentation:
February 3: Submission of final project proposal
February 17: Design Review with your tutor
March 16: Project Review with Instructor/tutor
April 14: Project Review with Instructor/tutor
April 30: Final Presentation and Submission of Final Project Report

## Slide 8: Why I want to do this project ??
I am active user on codechef(@aryanc403). And sometimes I feel that there should be some way so that I can test my code if it is working properly/ not. Before taking a final decision to submit my code.

## Slide 9: Acknowledgement
Actual Blog on CodeChef of which this project is Made.
Through Actual project is a UBUNTU Script mine prject is windows application.
Codechef user - @dushsingh1995